## Slide 1
MINISTRY OF TRADE, INDUSTRY AND COOPERATIVES
Uganda-UNIDO Programme for Country Partnership (PCP)
Inception Report
Textiles & Garments · Pharmaceuticals · Petrochemicals & Fertilizers Sugar & Confectionery · Plastics & Packaging · Cement & Building Materials
1. Textiles & Garments
2. Pharmaceuticals
3. Petrochemicals & Fertilizers
4. Sugar & Confectionery
5. Plastics & Packaging
6. Cement & Building Materials
Solomon Ariho | 27 May 2026 | Draft — for TWG review

## Slide 2
Section 1
Introduction

## Slide 3
Study Overview
This Inception Report covers six priority value chains designated under NDP IV:
1. Textiles & Garments 4. Sugar & Confectionery
2. Pharmaceuticals 5. Plastics & Packaging
3. Petrochemicals & Fertilizers 6. Cement & Building Materials
Together, these chains represent Uganda's most significant opportunity for agro-industrial
transformation and manufacturing import substitution — anchored in the country's cotton and
agricultural commodity base, proven capacity in sugar and cement production, and the emerging
potential of domestic pharmaceutical manufacturing and petrochemical development linked to
Uganda's oil and gas resources.
This document sets out the study design and workplan, diagnostic framework, data plan,
stakeholder consultation approach, and prioritization methodology.

## Slide 4
Section 2
Study Design & Workplan

## Slide 5
Report Structure
Chapter | Title
1 | Executive Summary (written last)
2 | Background and Policy Context
3 | Methodology and Analytical Framework
4 | Textiles & Garments Value Chain
5 | Pharmaceuticals Value Chain
6 | Petrochemicals & Fertilizers Value Chain
7 | Sugar & Confectionery Value Chain
8 | Plastics & Packaging Value Chain
9 | Cement & Building Materials Value Chain
10 | Cross-Cutting Priority Actions and Policy Recommendations
11 | Investment Portfolio and Implementation Roadmap

## Slide 6
Workplan and Timeline
Task | Target Date
Inception Report submitted for TWG review | 29 May 2026
TWG approval of Inception Report | 31 May 2026
Chapter 2: Background and Policy Context | 31 May 2026
Chapter 3: Methodology and Analytical Framework | 1 June 2026
Chapter 4: Textiles & Garments — draft | 2 June 2026
Chapter 5: Pharmaceuticals — draft | 3 June 2026
Chapter 6: Petrochemicals & Fertilizers — draft | 4 June 2026
Chapter 7: Sugar & Confectionery — draft | 5 June 2026
Chapter 8: Plastics & Packaging — draft | 6 June 2026
Chapter 9: Cement & Building Materials — draft | 6 June 2026
Chapter 10: Cross-cutting recommendations | 7 June 2026
Chapter 11: Investment portfolio and roadmap | 7 June 2026
Chapter 1: Executive Summary | 8 June 2026
Final report submitted to MTIC | 8 June 2026

## Slide 7
Schedule — Gantt Chart
May 29
May 31
Jun 1
Jun 2
Jun 3
Jun 4
Jun 5
Jun 6
Jun 7
Jun 8
Inception Report draft
TWG approval
Ch2 Background & Policy
Ch3 Methodology
Ch4 Textiles & Garments
Ch5 Pharmaceuticals
Ch6 Petrochemicals & Fert.
Ch7 Sugar & Confectionery
Ch8 Plastics & Packaging
Ch9 Cement & Build. Mat.
Ch10 Cross-cutting
Ch11 Investment Roadmap
Ch1 Executive Summary
Final submission

## Slide 8
Section 3
Diagnostic Framework
Six-part template applied across all six chains

## Slide 9
Analytical Framework — Six Parts
Part A — Value Chain Map
Full mapping from primary inputs to all end products. Identifies where Uganda currently participates,
where value is lost, and where import substitution and export opportunities exist.
Part B — Current State Assessment
Production volumes, firms, employment, capacity utilization, export and import values.
Part C — Binding Constraints Analysis
Ten dimensions: inputs, technology, energy, water, logistics, waste management,
finance, skills, standards, and policy/regulatory environment.
Part D — Market Assessment
Domestic, regional (EAC/COMESA), and global markets.
Part E — Prioritized Products
3–4 products per chain selected via the scoring framework. Explicit deprioritization with rationale.
Part F — Priority Action Matrix
Quick wins (0–12 months) · Policy reforms (1–3 years) · Investment interventions (3–5 years)

## Slide 10
Section 4
Data Plan

## Slide 11
Primary Data Sources
Value Chain | Primary Sources
Textiles & Garments | KIIs with textile mills, garment manufacturers, cotton ginneries; CDO data; URA trade data by HS code
Pharmaceuticals | KIIs with pharmaceutical manufacturers; National Drug Authority (NDA) data; URA pharmaceutical import data
Petrochemicals & Fertilizers | KIIs with fertilizer blenders; Ministry of Energy data on oil and gas feedstocks; URA chemical import data
Sugar & Confectionery | KIIs with sugar manufacturers (Kakira, SCOUL, others); Uganda Sugar Board data; URA sugar trade data
Plastics & Packaging | KIIs with plastics manufacturers and recyclers; URA plastic import data; NEMA data on plastic waste
Cement & Building Materials | KIIs with cement plants; Uganda Cement Industry Association data; URA cement trade data; MEMD limestone data

## Slide 12
Data Gaps and Mitigation
Gap | Chain(s) | Mitigation
Firm-level production capacity data | All six chains | KIIs with UMA member firms; URA HS code trade data as proxy
Cotton lint processing capacity vs. installed capacity | Textiles & Garments | CDO consultation; UMA textile members
Pharmaceutical manufacturing output by product type | Pharmaceuticals | NDA manufacturer register; KIIs with top 10 manufacturers
Petrochemical feedstock availability timeline | Petrochemicals & Fertilizers | Ministry of Energy and TOTAL/CNOOC/Tullow project data
Plastics recycling capacity and waste volumes | Plastics & Packaging | NEMA; KIIs with recyclers
Limestone reserve quality and location data | Cement & Building Materials | MEMD geological survey data

## Slide 13
Section 5
Stakeholder Consultation Plan

## Slide 14
Key Informant Interviews (KIIs)
Stakeholder Category | Institutions / Firms | Chain(s)
Public sector | MTIC, UIA, URA, UBOS, UNBS, UEPB, NDA, CDO, Uganda Sugar Board, NEMA, Ministry of Energy | All
Private sector — Textiles | Nytil, Phenix Logistics, garment exporters, cotton ginneries | Textiles & Garments
Private sector — Pharmaceuticals | Cipla Quality Chemical, Abacus Pharma, Rene Industries, Joint Medical Store | Pharmaceuticals
Private sector — Petrochemicals | Fertilizer blenders, petroleum distributors, oil sector players | Petrochemicals & Fertilizers
Private sector — Sugar | Kakira Sugar Works, SCOUL, Kinyara Sugar, Mayuge Sugar | Sugar & Confectionery
Private sector — Plastics | Crown Beverages, plastics manufacturers in Namanve, recycling firms | Plastics & Packaging
Private sector — Cement | Hima Cement, Tororo Cement, National Cement Company | Cement & Building Materials
Industry associations | Uganda Manufacturers Association (UMA), Uganda Pharmaceutical Manufacturers Association | All
Financial Institutions | Uganda Development Bank (UDB), Uganda Development Corporation (UDC), East African Development Bank (EADB), commercial banks | All
Research / academia | Makerere University (pharmacy, chemistry, engineering), UIRI | All

## Slide 15
Validation Workshop
A structured stakeholder validation workshop will be held before the report is finalized.
The workshop will:
· Present draft prioritization findings for each of the six value chains
· Test priority product selections and action matrices against stakeholder knowledge
· Identify material gaps or contested findings
· Produce agreed outputs reflected in the final report
Proposed timing: Week of 2–6 June 2026
(after chapter drafts are complete, before final submission)
May be combined with the Report 1 validation workshop
Proposed participants: TWG members · Private sector representatives from each of the six chains
MTIC · UIA · UNBS · NDA · UDB · relevant development partners

## Slide 16
Section 6
Prioritization Methodology

## Slide 17
Scoring Framework — Five Criteria
# | Criterion | Description | Weight
1 | Accessible market size | Size and growth rate of domestic, regional, and export market Uganda can realistically access | 25%
2 | Uganda's comparative advantage | Availability of raw material inputs, existing productive base, geographic proximity to key markets | 25%
3 | Feasibility | Capital requirements, technology readiness, lead time to commercial scale, management capability | 20%
4 | Job creation and income potential | Direct and indirect employment, wage levels, upstream and downstream linkage effects | 15%
5 | Import substitution impact | Value of current imports that domestic production could displace; current account benefit | 15%

## Slide 18
Scoring Scale and Interpretation
Score | Meaning
5 | Excellent — strong evidence of competitive advantage or large accessible market
4 | Good — solid case with manageable constraints
3 | Moderate — feasible but with significant constraints to address
2 | Weak — limited advantage or small market; would require disproportionate investment
1 | Poor — Uganda has no realistic competitive position; not recommended

## Slide 19
Analytical Principle
Successful countries are known for three or four products.
The economies are built around those few.
Uganda must not try to do everything.
Composite score = sum of (criterion score × criterion weight) across all five criteria.
· Above 3.5 → Priority product
· 2.5 – 3.5 → Conditional priority (subject to enabling conditions)
· Below 2.5 → Explicitly deprioritized with rationale
With six value chains in scope, the discipline of focused prioritization is especially important.
The output must be a clear, defensible set of priorities — not a catalogue.

## Slide 20
Section 7
Request for TWG Approval

## Slide 21
TWG is Requested to:
1. Confirm the study scope, diagnostic framework, and assessment templates (Section 3)
2. Confirm or revise the prioritization criteria and weights (Section 6)
3. Approve the workplan and timeline in Section 2,
including the 8 June 2026 final submission deadline
4. Provide any additional guidance before chapter drafting commences
Upon TWG approval, chapter drafting will proceed in accordance with the workplan.
The TWG will be kept informed of progress and any material data gaps as they arise.